## Slide 1: Zowe Community 20PI3 Squad Focus

## Slide 2
Notes
Before this presentation ZLC will present Zowe achievements from last PI and context/vision at a hill-level for the upcoming PI
Following this presentation, the squads will disperse into breakouts to plan their PI in more detail

## Slide 3: Agenda
API ML Squad Focus
App Framework Squad Focus
CLI Squad Focus
Zowe Explorer Squad Focus
Onboarding Squad Focus
CI/CD Squad Focus
Expanded CI/CD work-group Focus
Doc Squad Focus

## Slide 4
API ML Squad Focus
Elliot Jalley (Squad Lead)

## Slide 5: Feature 1
x.509 client certificate authentication support for API Mediation Layer
(in support of SECURITY theme)
As a system admin / security admin, I want to allow my platform users (Michelle, Tyler) to authenticate their custom client applications or Zowe client applications (zowe explorer, cli, desktop) using client certificates (x.509) which are industry-proven to be more secure than PassTickets, JWT or credential authentication.
Deliverable: APIML can validate client certificates and exchange with the authentication mechanism that is native to the given service (e.g. JWT, PassTickets).
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 6: Feature 2
Remove the dependency of APIML on z/OSMF for authentication and use SAF to obtain the JWT
(in support of SECURITY theme)
As a system admin / security admin, I want a configurable option at installation of Zowe to use SAF as my authentication provider, thereby eliminating the pre-requisite on z/OSMF, and removing a barrier to my adoption.
Deliverable: Instead of a call to z/OSMF, APIML will use Java SAF APIs to verify credentials. This will be implemented as an additional provider, the z/OSMF authentication provider will remain the default.
Notes: Zowe APIML currently depends on z/OSMF to be installed in the same security domain for authentication.
There are use cases where just APIML is needed on some systems and there is z/OSMF on other systems or any system in the same security domain.
This is a request to:
Remove the dependency of APIML on z/OSMF for authentication and use SAF to obtain the JWT
  This will be implemented as a different provider, the z/OSMF authentication provider will remain the default
  z/OSMF will not be accessible via API ML if z/OSMF will not trust SAF JWT
Update the installation process to allow this option

## Slide 7: Feature 3
Support for high availability / sysplex distributor in API Mediation Layer
(in support of RESILIENCE theme)
As an API consumer, I’m able to rely on API routing by APIML with an expectation of 24/7 SLA (given the LPAR remains up).
Deliverable: Dynamic Virtual IP Address (DVIPA) will ensure that if an instance of Gateway and EUREKA fails on one system (LPAR1), the other system (LPAR2) continues to provide service functionality through a sysplex distributor.

## Slide 8
App Framework Squad Focus
Sean Grady (Squad Lead)

## Slide 9: Features
Feature xxxx (in support of theme xxx)

## Slide 10
CLI Squad Focus
Mike Bauer (Squad Lead)

## Slide 11: Feature 1
Application developers and those developing scripts to drive interaction with z/OS can easily learn about, access, and leverage Zowe SDKs to implement an initial use case.
Deliverables: Documentation is published on our Zowe Docs site covering the overview and use of the SDKs as well as documenting how the community can contribute to the technology. In addition, detailed samples that leverage the SDKs are provided within each repository. To further drive visibility and adoption, the Zowe Node SDK is published to public npm separate from the Zowe CLI.

## Slide 12: Feature 2
Those leveraging Zowe client technologies can store all connection details and command option preferences in a single profile allowing for quick initial configuration and reduced effort when updating properties.
Deliverable: Simplified profile management by allowing all profile options to be specified in a single base profile. This is an enhancement to the core CLI.

## Slide 13
Zowe Explorer Squad Focus
Fernando Rijo Cedeno (Squad Lead)

## Slide 14: Features
Define and develop a set of conformance guidelines to be consumed by extenders of the Zowe Explorer. #837
  To deliver standardized guidelines that Extenders of the Zowe Explorer can follow in order to leverage and grow the Zowe ecosystem
Leverage the Zowe CLI security enhancements around MFA and SSO for an improved security experience in the Zowe Explorer.
  To increase user confidence knowing that the extension implements best security practices in order to remain compliant with corporate policies.

## Slide 15: Features
Enhance the profile management user experience of Zowe Explorer (for new and regular users) (Epic) (Issues)
  To deliver a greater experience when configuring and managing connection details by addressing community related issues around profiles.
Enhance the z/OS Unix user experience of Zowe Explorer (Epic) (Issues)
  To deliver a greater experience when working with z/OS Unix by addressing community related issues.
Enhance the Dataset manipulation user experience of the Zowe Explorer
  To deliver a customized experience for creating datasets so that users can specify desired allocation details.

## Slide 16
Onboarding Squad Focus
Rose?? Joe W? (Squad Lead??)

## Slide 17: Focus
Focus xxxx

## Slide 18: Focus
Further Conformance Process Maturity
  Active LTS conformance test criteria updates / incremental badging / app-store-like landscape page
  Active LTS conformance change requests (test criteria & submitter form)
Increase focus on Outreach
  Webinars & Marketing
Improve Onboarding experience
  Improve/influence Zowe.org website navigation
  Accurately “direct” new-to-Zowe visitors
Continue and transition stat reporting (KPI-centric)
  Identify trends & influencers
  Easy prep for all Zowe Communications
Notes: Leverage new UX members / design thinking / persona identification Onboarding New Members

## Slide 19
CI/CD Squad Focus
Mark Ackert (Squad Lead)

## Slide 20: Features
Feature xxxx (in support of theme xxx)

## Slide 21
Expanded CI/CD work-group Focus
Steven Horsman (Squad Lead)

## Slide 22: Features
Feature xxxx (in support of theme xxx)

## Slide 23
Doc Squad Focus
Ashley Li (Squad Lead)

## Slide 24: Focus
Create and publish content for different Zowe components.
Allow users to browse doc by area of interest, user role, and skill level.
Provide better contribution doc about contributing to doc and code.
Improve release notes by automating its generation from CHANGELOGs and providing better business value.
Contribute to the Zowe.org website design enhancement.
Provide and consolidate more multi-media and visual content (videos, interactive graphics, diagrams).
Identify content gaps and improvement areas by leveraging content analytics.