## Slide 1
Zowe Community 20PI4 Squad Focus

## Slide 2
Notes
Before this presentation ZLC will present Zowe achievements from last PI and context/vision at a hill-level for the upcoming PI
Following this presentation, the squads will disperse into breakouts to plan their PI in more detail

## Slide 3
Agenda
Squad 1 Focus
Squad 2 Focus

## Slide 4
System Squad Focus
TBD (Squad Lead)

## Slide 5
Dependencies
As High Availability Theme moving to implementation stage, will need many supports from other squads like PI3:
  API ML Squad – Caching API, APIML packaging, certificates, etc
  Web UI Squad – Zowe Launcher, ZSS/ZIS improvements
  Docs Squad – improve documentation
Risks on Infrastructure
  We don’t have open infrastructure to test deployment on Sysplex.
  Will rely on Broadcom’s experts and supports to verify deployment on Sysplex with ACF2 and Top Secret.

## Slide 6
Performance - Enhance Test Coverage
Epic: Zowe Performance Test - Stage 2 - Enhance Test Coverage (2020PI4)
Finalize primary and component-level test suites Continue item from PI3
  Create primary performance test suite
  Create dedicated performance test suite for APIML
  Create dedicated performance test suite for Explorer APIs
  Create dedicated performance test suite for Desktop
Create dummy server for APIML testing
Run Metrics Server off-zOS
Add ability to test performance of different endpoints in parallel
Validate test report with other methods
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 7
High Availability – New Components & Sysplex
Epic – High Availability
Create Caching API with VSAM support
Implement and integrate Zowe Launcher (Stage 1)
Starting Zowe in Sysplex
  Verify and document z/OSMF on Sysplex configuration (shared SAF user registry
  Document how to configure port sharing and D-DIVPA for API Gateway
  Verify and document requirement on shared USS file system, and shared VSAM data set
  Test and implement ARM policy
  Validate Apiml & zOSMF HA with ACF2 and Top Secret Enabled Sysplex
  Verify how CLI works with Sysplex
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 8
High Availability – Existing Components & Certificates
Preparing Zowe and Components for HA
  Break down apiml package into 3 individual components
  Define manifest file for Zowe packages to simplify Zowe Launcher configurations
  Add new configuration entries in instance.env to support multiple instances of components
  Automatically configure ARM policy for Zowe Launcher
  Improve lifecycle start.sh to properly trap termination signals and kill child processes
  Change ZSS to be registered under API Discovery Service
Certificate Configuration Improvement
  Add flexibility to define certificate for internal and external usage
  Allow to define multiple domains / IPs as Subject Alternative Name (SAN) when storing certificate(s) in Keyring
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 9
CI/CD – Extension Installation
Create extension installation script, playbook and test cases to validate installation
  Create extension installation script
  Create new Ansible playbook to install extension
  Create new test cases which will validate extension installation
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 10
CI/CD – Automated testing catch-up
Decide on and complete what testing we require for keyrings and uss certificates
  (eg better TSS and ACF2 support for keyrings, more certificate scenarios like importing external certificates)
zlux and apiml component testing into open source
Support ACF2 and TSS with the Zowe security set up
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 11
CI/CD – Monitoring of infrastructure
Discussed on a call - already set up more monitoring in IBM Cloud, can't track performance.
Want to be able to measure performance and catch potential issues in advance
Using Zabbix tool to stand up server and agents on all infrastructure machines:
  Marist-1
  Marist-2
  Marist-3
  Wash
  River
  Jayne
Currently appear to be missing packages on IBM Cloud systems that won’t allow server install
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 12
CI/CD – Stand up more subsystems on Marist
We would aim to add CICS, IMS, MQ and DB2 as well to allow Zowe CLI extension packages to be tested
Would need co-ordination with other squads to find out exact requirements
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 13
CI/CD – Pipeline improvements
Fix reporting of false positives in nightly builds and new RC pipeline build
Possibly create a similar pipeline for GA but not as much
Want to look into possibilities for automating update of manifest.json as a lot of these changes are the same every time
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 14
TBD Squad Focus
TBD (Squad Lead)

## Slide 15
Title
TBD