## Slide 1
Zowe Community 20PI4 Squad Focus

## Slide 2
Notes
Before this presentation ZLC will present Zowe achievements from last PI and context/vision at a hill-level for the upcoming PI
Following this presentation, the squads will disperse into breakouts to plan their PI in more detail

## Slide 3
Agenda
Zowe Explorer Squad Focus
Zowe CLI Squad Focus
System Squad Focus
Zowe Onboarding Squad Focus

## Slide 4
Zowe Explorer Squad Focus
Zachariah Mullen (Scrum Master)
Fernando Rijo Cedeno (Squad Lead)
Objectives

## Slide 5
Explorer – Extenders Conformance Criteria
Continue work on extensibility API and conformance rules #837
  Refactor api code (profile loading, secure creds init, remove UI code)
  API governance for Zowe committers (explore automation: e.g. search for the string “zosmf”, perhaps via ESLint)
Code formatting and linting #438
Ensure consistency for extenders
  MVS functionality for FTP Package #1027
  Test automation for FTP package #1028

## Slide 6
Explorer – Improve User Experience
Profile manager development #423
Profile type annotation #1025
Filter partitioned data sets by pattern #868
Refactor profile APIs (Profiles.ts) to address significant issues #1000
  Empty fields in profiles (user and password) bug
  First profile not created as default (Impacts CLI users)
Filter partitioned datasets by pattern #868
Allow for multiple selection and deletion of jobs, members etc. #224

## Slide 7
Zowe CLI Squad Focus
Michael Bauer

## Slide 8
Zowe CLI Squad
Validate Zowe CLI on Node v14. Node v14 becomes LTS on 10/27.
Project based CLI profiles. Implement design determined in https://github.com/zowe/zowe-cli/issues/749 to allow for a single profile that stores information commonly needed for core + plug-ins. The goal is to allow for users to more easily store profiles in source control, share profiles with others, and update profile settings.
Validate daemon mode PoC (https://github.com/zowe/zowe-cli/pull/825). The goal is to improve Zowe CLI performance for all commands. Local command operations like help should take less than one second to run.

## Slide 9
Zowe CLI Squad
Address growing number of community enhancement requests
Ensure successful installation and use of the Zowe CLI in environments with proxies.
Allow for recently run commands to be easily recalled.
Ensure Zowe CLI functions properly in a CodeReady Workspace.
Notes: Notes: Address growing number of community enhancement requests
  zowe zos-files copy data-set : no replace option #808
  Question : how to "nullify" an option in a profile #797
  copy data-set option should have replace option and list of members #789
  Create PDS member option to zowe zos-files create data-set- function #773
  LIKE parameter for zowe zos-files create data-set-* #771
  Enable use of a pattern to restrict what member names are returned from listing of PDS members #810
  Support the IBM z/OSMF header that allows record (support for VB binary) #539
Ensure successful installation of the Zowe CLI in environments with proxies. Provide guidance on installing from public NPM via proxy but also suggest installing from the local package hosted on zowe.org as an alternative. Also, address issue with using CLI to access mainframe environment over http proxy: https://github.com/zowe/zowe-cli/issues/498
Allow for recently run commands to be easily recalled. Recalling commands today tends to be difficult especially when switching terminals and mistyping commands is common.
Ensure Zowe CLI functions properly in a CodeReady Workspace. Open question: would IBM be able to provide a CodeReady Workspace to the community that the squad could leverage to validate Zowe CLI (possible Zowe Explorer in the future?)

## Slide 10
System Squad Focus
TBD (Squad Lead)

## Slide 11
Dependencies
As High Availability Theme moving to implementation stage, will need many supports from other squads like PI3:
  API ML Squad – Caching API, APIML packaging, certificates, etc
  Web UI Squad – Zowe Launcher, ZSS/ZIS improvements
  Docs Squad – improve documentation
Risks on Infrastructure
  We don’t have open infrastructure to test deployment on Sysplex.
  Will rely on Broadcom’s experts and supports to verify deployment on Sysplex with ACF2 and Top Secret.

## Slide 12
Performance - Enhance Test Coverage
Epic: Zowe Performance Test - Stage 2 - Enhance Test Coverage (2020PI4)
Finalize primary and component-level test suites Continue item from PI3
  Create primary performance test suite
  Create dedicated performance test suite for APIML
  Create dedicated performance test suite for Explorer APIs
  Create dedicated performance test suite for Desktop
Create dummy server for APIML testing
Run Metrics Server off-zOS
Add ability to test performance of different endpoints in parallel
Validate test report with other methods
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 13
High Availability – New Components & Sysplex
Epic – High Availability
Create Caching API with VSAM support
Implement and integrate Zowe Launcher (Stage 1)
Starting Zowe in Sysplex
  Verify and document z/OSMF on Sysplex configuration (shared SAF user registry
  Document how to configure port sharing and D-DIVPA for API Gateway
  Verify and document requirement on shared USS file system, and shared VSAM data set
  Test and implement ARM policy
  Validate Apiml & zOSMF HA with ACF2 and Top Secret Enabled Sysplex
  Verify how CLI works with Sysplex
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 14
High Availability – Existing Components & Certificates
Preparing Zowe and Components for HA
  Break down apiml package into 3 individual components
  Define manifest file for Zowe packages to simplify Zowe Launcher configurations
  Add new configuration entries in instance.env to support multiple instances of components
  Automatically configure ARM policy for Zowe Launcher
  Improve lifecycle start.sh to properly trap termination signals and kill child processes
  Change ZSS to be registered under API Discovery Service
Certificate Configuration Improvement
  Add flexibility to define certificate for internal and external usage
  Allow to define multiple domains / IPs as Subject Alternative Name (SAN) when storing certificate(s) in Keyring
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 15
CI/CD – Extension Installation
Create extension installation script, playbook and test cases to validate installation
  Create extension installation script
  Create new Ansible playbook to install extension
  Create new test cases which will validate extension installation
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 16
CI/CD – Automated testing catch-up
Decide on and complete what testing we require for keyrings and uss certificates
  (eg better TSS and ACF2 support for keyrings, more certificate scenarios like importing external certificates)
zlux and apiml component testing into open source
Support ACF2 and TSS with the Zowe security set up
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 17
CI/CD – Monitoring of infrastructure
Discussed on a call - already set up more monitoring in IBM Cloud, can't track performance.
Want to be able to measure performance and catch potential issues in advance
Using Zabbix tool to stand up server and agents on all infrastructure machines:
  Marist-1
  Marist-2
  Marist-3
  Wash
  River
  Jayne
Currently appear to be missing packages on IBM Cloud systems that won’t allow server install
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 18
CI/CD – Stand up more subsystems on Marist
We would aim to add CICS, IMS, MQ and DB2 as well to allow Zowe CLI extension packages to be tested
Would need co-ordination with other squads to find out exact requirements
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 19
CI/CD – Pipeline improvements
Fix reporting of false positives in nightly builds and new RC pipeline build
Possibly create a similar pipeline for GA but not as much
Want to look into possibilities for automating update of manifest.json as a lot of these changes are the same every time
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 20
Zowe Onboarding Squad Focus
Rose Sakach

## Slide 21
Zowe Onboarding Squad
Conformance Process Maturity
  Develop a process for updating the Conformance Criteria for all components during ACTIVE LTS, Resolve the incremental Badge debate, and research App-Store
    Implement ACTIVE LTS Conformance Criteria Update process (target 11/1)
    Draft Incremental Badging T&Cs (target 11/30)
    Draft recommendations for App-Store look-and-feel Web Page (stretch)

## Slide 22
Zowe Onboarding Squad
Improve Initial Onboarding Experience
  Better direct Onboarders to appropriate areas within the Zowe Community to ensure their first experience with Zowe is beneficial to them and effective in making them a part of the Community
    Complete Persona research / interviews (target 11/1)
    Present recommendations for UX and UI Website navigation improvements (target 11/30)
    Begin Website modifications [stretch] -- Revise Webpages to better direct Onboarders to appropriate areas based on their "persona" (stretch)

## Slide 23
Zowe Onboarding Squad
Extend OUTREACH Efforts
  Increase focus on OUTREACH efforts to Onboard more ISVs and Community members in general
    Draft a new Webpage to house Onboarding-centric collateral (Zowe intro videos etc.) (target 12/31)
    Research how we can deliver a "request for Demo" capability at the new Zowe.org webpage (#2) where Onboarders can request a "live" demo (target 11/30)
    Deliver 1 Onboarding-focused blog at Medium.com (target 12/31)
    Communicate with and present at (2) WW zMeetup (Communities) (target 12/31)

## Slide 24
Zowe Onboarding Squad
Manage Production of and Leverage Statistics to Help All Squads to Identify Zowe Interest, Experimentation, and Challenges
  Continue maturing statistics process and reporting
    Automate the monthly statistics report (target 12/31)
    Brainstorm & draft Zowe KPIs to help identify trends and influential activities (target 12/31)

## Slide 25
Dependencies
DOC Squad: will probably need to collaborate on Web Page modifications
UX Designers: welcome their input on web page design
CLI, API, Web UI, etc: Squad leads for their input on the "request for demo" deliverable

## Slide 26
TBD Squad Focus
TBD (Squad Lead)

## Slide 27
Title
TBD